Phase 1: Project Architecture and Setup

Before writing code, we need to prepare our environment and tools.

- Database Selection: Choose a database. PostgreSQL (with Prisma or TypeORM) or MongoDB (with Mongoose) are best suited for this.

- Firebase Setup: Create a Firebase project. We need this for two things: Google Authentication and Firebase Cloud Messaging (FCM) for push notifications.

- Repository Initialization: Set up the basic folder structures for both the NestJS backend and the Flutter frontend.

Phase 2: Backend Development (NestJS & TypeScript)

We will build the brain of the application first so the frontend has APIs to connect to.

- Setup & Database Connection: Initialize the NestJS app and connect it to our chosen database.

- Authentication: Set up Google OAuth verification to validate users logging in from the Flutter app.

- REST APIs: Create the necessary endpoints to fetch the user's chat list, group list, and message history.

- WebSockets (Real-time): Implement NestJS Gateways (@nestjs/websockets with Socket.io) to handle real-time sending and receiving of one-on-one and group messages.

- Push Notifications: Integrate the Firebase Admin SDK to trigger notifications when a user receives a new message while offline.

Phase 3: Frontend Setup & Authentication (Flutter & Dart)

Next, we will initialize the mobile app and handle the entry points.

- App Initialization: Create the Flutter project and install necessary dependencies (e.g., socket_io_client, firebase_core, google_sign_in, and your chosen state manager).

- State Management Setup: Initialize the state management solution. (I highly recommend Riverpod or Bloc for a scalable chat app).

- Splash Screens: Build the 3 required splash screens (e.g., Logo, Feature Highlight, "Get Started").

- Authentication UI: Build the Login/Signup screen and integrate the Google Sign-In plugin.

Phase 4: Frontend Core UI (Flutter)

We will build the visual structure of the app, mirroring WhatsApp's clean design.

- Home Screen Layout: Set up the main scaffold with a TabBar (Chats, Groups).

- Chats Tab: Build the list view displaying individual chats (Profile picture, Name, Last message, Timestamp, Unread count).

- Groups Tab: Build the list view displaying group chats (Group picture, Group Name, Last message, Timestamp, Unread count).

- Chat Interface: (While not explicitly in the prompt's tab list, you will need a screen to actually type and see the messages).

Phase 5: Integration & Real-Time Sync

This is where we connect the frontend to the backend.

- API Integration: Fetch the initial chat and group lists from the NestJS REST APIs.

- WebSocket Connection: Connect the Flutter app to the NestJS WebSocket gateway.

- State Updates: Configure the state manager to instantly update the UI (last message, unread count, reordering the chat list) the moment a WebSocket event is received.

- Push Notifications: Listen for background FCM messages in Flutter.

Phase 6: Final Testing

- Run the backend and frontend simultaneously.

- Test Google Login, message sending, group interactions, and push notifications.